LogSentry

SDLC Project Plan

A SOC-Focused Log Analysis Web Application

Version 1.0  |  April 2026

| Project Name | LogSentry |
| --- | --- |
| Project Type | Personal / Portfolio Project |
| Developer | Solo Developer |
| Target Role | SOC Analyst L1 |
| Timeline | 14 Weeks (6 Phases, revised) |
| Status | Phase 1 Complete — Phase 2 In Progress |
| Document Date | April 30, 2026 |

# 1. Executive Summary

LogSentry is a browser-based log analysis tool designed to assist SOC analysts in identifying and triaging security threats from raw log and text files. The application parses uploaded log files, applies regex-based detection rules, and surfaces threats with severity classifications — providing the kind of functionality typically seen in enterprise SIEM tooling, built from scratch as a portfolio project.

The project is structured across six SDLC phases, each delivering a working increment of functionality. The goal is to demonstrate practical cybersecurity engineering skills to prospective employers in the SOC Analyst L1 space.

# 2. Project Overview

## 2.1 Problem Statement

Junior SOC analysts often lack accessible tools to practice real-world log analysis without expensive SIEM platforms. LogSentry provides a lightweight, open-source alternative that demonstrates detection engineering, threat classification, and analyst workflow in a single web application.

## 2.2 Objectives

- Build a fully functional log analysis tool deployable as a public web app

- Demonstrate detection engineering skills (regex rules, severity tagging, threat classification)

- Simulate real SOC analyst workflows: triage, annotation, and incident reporting

- Integrate AI-powered threat explanation using the Claude API

- Produce a polished portfolio artifact to support SOC Analyst L1 job applications

## 2.3 Scope

In Scope

- Log file upload and parsing (.log, .txt)

- Server-side threat detection using Python regex rule engine via Flask

- Severity classification: LOW, MEDIUM, HIGH, CRITICAL

- Dashboard with charts, timelines, and summary statistics

- Analyst workflow: triage status, notes, incident report export

- AI integration via Claude API for threat explanation and remediation

- Public deployment with demo log files

Out of Scope

- Real-time log streaming or agent-based collection

- User authentication or multi-user support

- Integration with live SIEM platforms (Splunk, ELK, etc.)

- Mobile application

# 3. SDLC Methodology

LogSentry follows an Incremental / Agile-Lite SDLC model. Each phase maps to one SDLC stage and delivers a working, testable increment of the application. This approach allows for continuous validation of functionality and progressive enhancement without over-engineering early stages.

| SDLC Phase | LogSentry Phase | Key Deliverable |
| --- | --- | --- |
| Planning | Project Setup | Tech stack chosen, repo initialized, roadmap defined |
| Requirements | Phase 1 — Foundation | Working file upload + keyword detection |
| Design & Build | Phase 2 — Detection Engine | Regex rules, severity tagging, rule config |
| Build & Test | Phase 3 — Dashboard | Charts, timeline, severity badges, responsive UI |
| Testing & UAT | Phase 4 — Workflow | Triage, notes, incident report export |
| Integration | Phase 5 — AI | Claude API: explanations, summaries, remediation |
| Deployment | Phase 6 — Portfolio | Public URL, demo logs, README, case study |

# 4. Project Schedule

The full project is scoped at 12 weeks with two weeks allocated per phase. Each phase ends with a working build review before the next phase begins.

| Phase | Name | Timeline | Status |
| --- | --- | --- | --- |
| Phase 1 | Foundation & Basic Detection | Week 1–3 | Complete |
| Phase 2 | SOC Patterns & Severity Tagging | Week 4–6 | In Progress |
| Phase 3 | Visual Polish & Dashboard | Week 7–8 | Planned |
| Phase 4 | Analyst Workflow & Incident Reports | Week 9–10 | Planned |
| Phase 5 | AI Integration | Week 11–12 | Planned |
| Phase 6 | Portfolio & Deployment | Week 13–14 | Planned |

# 5. Detailed Phase Breakdown

## Phase 1 — Foundation & Basic Detection

Goal: Build the core scaffolding and implement initial keyword-based threat detection.

Features

- File upload UI — drag & drop or browse for .log / .txt files

- Raw log parser — read and display all log lines in the browser

- Keyword detection — match hardcoded terms: 'failed login', 'unauthorized', 'error'

- Line highlighting — visually flag matched lines in the output

- Summary count — banner showing total threats detected

- Basic tech stack setup — folder structure and app scaffold

Acceptance Criteria

- User can upload a .log file and see its lines rendered on screen

- Lines containing threat keywords are highlighted distinctly

- A summary count of flagged lines is displayed

- App runs without errors in a modern browser

## Phase 2 — SOC Patterns & Severity Tagging

Goal: Replace keyword detection with a real, extensible rule engine using regex and severity levels.

Features

- Regex rule engine — patterns for brute force, SQL injection, port scanning, privilege escalation

- rules.json config — all detection rules stored externally in JSON, separate from app logic

- Sigma-inspired rule structure — each rule has name, pattern, severity, and category fields mirroring industry conventions

- Severity classification — LOW, MEDIUM, HIGH, CRITICAL tags per match

- Threat type labels — display what category each match belongs to

- Filter & sort — analyst can filter by severity or threat type

- Windows Security log support — rules tuned to detect real Windows event log patterns

Acceptance Criteria

- At least 10 distinct regex rules covering common SOC threat patterns

- rules.json is the single source of truth — adding a rule there reflects in detection immediately

- All flagged lines display a severity badge and threat type label

- Severity filter controls work correctly with no false positives from UI state

- Windows Security log test file (test1.txt, 240,717 lines) returns correct detections

## Phase 3 — Visual Polish & Dashboard

Goal: Present detection results in a professional, analyst-friendly SOC dashboard.

Features

- Summary cards — total events, critical count, high count, unique threat types

- Severity bar chart — visual breakdown of threat counts per severity level

- Threat category pie chart — distribution of attack types detected

- Timeline view — plot events by timestamp where log lines include timestamps

- Color-coded severity badges — styled pills matching SOC conventions

- Responsive layout — clean rendering on desktop and large screens

## Phase 4 — Analyst Workflow & Incident Reports

Goal: Give analysts the tools to triage, annotate, and document their findings.

Features

- Event status controls — mark events as Reviewed, False Positive, or Escalated

- Analyst notes — attach a free-text comment to any individual flagged event

- Incident report export — download a full report as PDF or CSV via Flask endpoint

- Session summary panel — what was scanned, what was found, what was actioned

- Bulk status actions — update multiple events at once

- Persistent session state — actions survive page refresh within the session

## Phase 5 — AI Integration

Goal: Use the Claude API to provide natural-language threat explanation and remediation guidance.

Features

- Per-event AI explanation — 'Explain this threat' button on each flagged line

- Plain-English summaries — translate technical log entries for junior analysts

- Remediation suggestions — AI-generated next steps per threat type

- AI incident narrative — generate a human-readable summary of the full scan

- Context-aware analysis — pass surrounding log lines for better AI interpretation

- Confidence indicator — AI rates how confident it is in each detection

## Phase 6 — Portfolio & Deployment

Goal: Ship the application publicly and package it as a professional portfolio artifact.

Features

- Public deployment — hosted on Vercel, Render, or Netlify with a live URL

- Bundled demo logs — realistic sample files covering multiple threat scenarios

- Professional README — setup instructions, feature list, and SOC context

- Portfolio case study — document design decisions, challenges, and learnings

- Resume-ready GitHub repo — clean commit history and project structure

# 6. Technology Stack

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | HTML / CSS / JavaScript | Browser-based UI served via Flask Jinja2 templates |
| Styling | CSS / Bootstrap | Fast iteration; consistent UI with minimal setup |
| Backend | Python / Flask | Lightweight web framework for routing, file uploads, and API calls |
| Detection Engine | Python (re module) + rules.json | Server-side log parsing; rules stored externally in JSON for easy extension |
| Rule Format Inspiration | Sigma Rules (YAML) | Industry-standard SOC detection format; LogSentry rule structure mirrors Sigma conventions |
| Charts | Chart.js | Simple, well-documented JS charting rendered in the browser |
| AI Integration | Anthropic Claude API | Plain-English threat explanations and incident summaries |
| Export | Python (csv / reportlab) | PDF and CSV report generation via Flask endpoints |
| Deployment | Render / Railway | Free tier, supports Python/Flask, instant deploy from GitHub |
| Version Control | GitHub | Portfolio visibility; commit history as evidence of process |

# 7. Risk Register

| Risk | Level | Mitigation Strategy |
| --- | --- | --- |
| Scope creep | HIGH | Lock features per phase; defer enhancements to later phases |
| Time overrun | MEDIUM | Time-box each phase to 2 weeks; cut polish, not functionality |
| AI API cost | LOW | Use Claude Haiku for dev/testing; Sonnet only for final demo |
| Security of log data | MEDIUM | Process files client-side; never send raw logs to server |
| Portfolio not noticed | MEDIUM | Deploy publicly; include demo logs; write a LinkedIn post |

# 8. Testing Strategy

## 8.1 Manual Testing

- Upload known log files and verify correct lines are flagged

- Test each regex rule against matching and non-matching input

- Verify severity labels, threat type tags, and filter controls

- Walk through analyst workflow: triage, annotate, export report

- Test AI explanations for accuracy and relevance

## 8.2 Sample Test Cases

| Test Case | Expected Result | Phase |
| --- | --- | --- |
| Upload a .log file with 'failed login' entries | Lines highlighted; count shown | Phase 1 |
| Upload a file with no threats | Zero threats message shown; no false positives | Phase 1 |
| Upload Windows Security log (test1.txt, 240,717 lines) | Parses without crash; Windows event patterns detected | Phase 2 |
| Log with SQL injection pattern | Flagged as HIGH severity, type: SQLi | Phase 2 |
| Log with 'An account failed to log on' | Flagged as HIGH severity, type: Failed Logon | Phase 2 |
| Log with 'Audit Failure' | Flagged as HIGH severity, type: Audit Failure | Phase 2 |
| Filter by CRITICAL severity | Only CRITICAL events shown in results | Phase 2 |
| Log with timestamps | Timeline chart populates correctly | Phase 3 |
| Mark event as False Positive | Event badge updates; removed from escalation count | Phase 4 |
| Export incident report | PDF/CSV downloads with correct event data | Phase 4 |
| Click Explain on a flagged event | AI returns plain-English description | Phase 5 |

# 9. Success Criteria

The project is considered successful when all of the following criteria are met:

- All six phases are feature-complete and functional

- The application is publicly accessible via a live URL

- At least five distinct threat types are detectable with correct severity tagging

- An analyst can complete a full triage workflow and export a report

- AI explanations are contextually accurate for the top three threat types

- The GitHub repository is clean, well-documented, and linkable from a resume

- The project is referenced in at least one job application for a SOC Analyst L1 role

# 10. Appendix

## A. Glossary

| Term | Definition |
| --- | --- |
| SOC | Security Operations Center — a team that monitors and responds to security events |
| SIEM | Security Information and Event Management — a platform that aggregates and analyzes security logs |
| Sigma | An open-source, vendor-agnostic rule format for writing detection rules; the industry standard for SOC detection engineering |
| rules.json | LogSentry's external rule configuration file storing all detection patterns, severity levels, and threat categories |
| Regex | Regular Expression — a pattern used to search for and match text strings |
| Triage | The process of reviewing and prioritizing security events by severity and relevance |
| SDLC | Software Development Life Cycle — a structured process for planning, building, and deploying software |
| L1 Analyst | Level 1 SOC Analyst — entry-level role responsible for initial alert review and triage |
| Claude API | Anthropic's AI API used to provide natural-language threat analysis in Phase 5 |

## B. Detection Rule Categories (Phase 2 — rules.json)

Rules follow a Sigma-inspired structure: { name, pattern, severity, category }. Current categories:

- Failed Logon — 'An account failed to log on' (Windows Security log pattern)

- Audit Failure — Windows audit failure events

- Account Lockout — account locked out events

- Privilege Escalation — sudo, su, special privileges assigned events

- Brute Force — repeated failed authentication attempts

- SQL Injection — patterns matching common SQLi payloads

- Port Scanning — sequential or rapid connection attempts across ports

- Malware Indicators — known malicious file names or process names

- Data Exfiltration — large outbound transfers or unusual external connections

- Unauthorized Access — access to restricted paths or resources